PROJECT REPORT

Machine Learning

Student Placement Prediction using XGBoost

| Created By: | Aquib Zakir Ahmad | Approved By: | Domain Lead |
| --- | --- | --- | --- |
| Created On: | 12/02/2026 | Approved On: | DD-MMM-YYYY |

- INDEX

1	PROJECT DETAILS	2

2	SUMMARY	2

3	INTRODUCTION	2

3.1	Background	2

3.2	Stakeholders	2

3.3	Objectives	2

4	METHODOLOGY	2

4.1	Considerations & Assumption	3

4.2	Approach	3

4.3	Activities	3

5	TARGETTED V/S ACHIEVED OUTPUT	3

6	CONCLUSION	3

7	APPENDICES	4

7.1	Appendix A – Title	4

# PROJECT DETAILS

| Project Name | Student Placement Prediction using XGBoost |  |  |
| --- | --- | --- | --- |
| Project Sponsor | Cloud Counselage |  |  |
| Project Manager | Aquib Zakir Ahmad |  |  |
| Start Date | 24-Dec-2025 | Completion Date | 31-Jan-2026 |

# SUMMARY

The project “Student Placement Prediction using XGBoost” was expected to deliver a machine learning model that predicts whether a student will be placed or not placed based on academic and skill-based attributes.

The project was required to help stakeholders such as placement coordinators, students, and training teams identify students who may need improvement in specific areas. This prediction system provides an early indicator of placement probability and can support decision-making for skill training programs.

The long-term benefit of this project is that it can be expanded into a placement analytics system where more features (internships, projects, aptitude, certifications, etc.) can be added to improve prediction accuracy and support student career planning.

# INTRODUCTION

## Background

Student placement is one of the most important outcomes for any academic institute. However, placement success depends on multiple factors such as academic performance, communication skills, and technical knowledge.

This project focuses on predicting placement status using machine learning based on available dataset features such as CGPA, Speaking Skills, and ML Knowledge. The goal is to build a working predictive pipeline with preprocessing, balancing, training, testing, and deployment-ready output generation.

## Stakeholders

The main stakeholders for this project are:

- Students: To understand their placement readiness and areas for improvement.

- Training & Placement Cell: To identify students who require training support.

- Faculty / Mentors: To provide guidance and recommend skill development.

- Internship Evaluator / Domain Lead: To evaluate the implementation and documentation quality of the project.

## Objectives

The objectives of this project were:

- To understand the dataset and required features for placement prediction.

- To preprocess and prepare the dataset for model training.

- To handle missing values and missing placement labels properly.

- To train an optimized ML model for classification (Placed / Not placed).

- To evaluate the model using standard classification metrics.

- To predict placement for unseen test data and generate an Excel output file.

All the objectives were achieved successfully. The final system produces predictions and exports results in Excel format for stakeholder use.

# METHODOLOGY

These conventions are all about the positions of line breaks, how many characters should go on a line, and everything in between.

## Considerations & Assumption

During the project, the following considerations and assumptions were made:

- The dataset contained some missing placement labels, which required special handling.

- The dataset had class imbalance, meaning one class was more frequent than the other.

- It was assumed that CGPA, Speaking Skills, and ML Knowledge contain meaningful patterns for placement prediction.

- It was assumed that train and test data follow similar distributions.

- The model performance is limited by the number of available features, and better results may be achieved with additional real-world features.

## Approach

A structured machine learning pipeline was adopted:

- Load training and test dataset from Excel files.

- Identify missing placement labels in the training dataset.

- Use a helper XGBoost model to fill missing labels (semi-supervised approach).

- Prepare final labeled dataset.

- Apply feature scaling using StandardScaler.

- Apply SMOTE to handle class imbalance.

- Train final XGBoost classification model.

- Evaluate model performance using Accuracy, Precision, Recall, F1 Score, and Confusion Matrix.

- Predict placement for the test dataset.

- Export predictions into an Excel output file.

This approach ensures that the model is stable, explainable, and reproducible.

## Activities

The following activities were performed to deliver the project:

- Requirement gathering and finalization of SRS

- Project planning and schedule preparation

- Dataset understanding and exploratory analysis

- Data preprocessing and missing value handling

- Missing label filling using helper model

- Feature scaling and class balancing using SMOTE

- Model training using XGBoost

- Model testing using classification metrics

- Deployment by predicting test data and exporting Excel results

- Documentation: lessons learned log, RAID log, and final report preparation

# TARGETTED V/S ACHIEVED OUTPUT

| Targeted Output | Achieved Output | Deviation / Reason |
| --- | --- | --- |
| Predict placement status using ML model | Achieved using XGBoost model | No deviation. |
| Handle missing values | Achieved using median imputation | No deviation |
| Handle missing placement labels | Achieved using semi-supervised helper model | No deviation |
| Balance dataset for fairness | Achieved using SMOTE | No deviation |
| Generate evaluation report | Achieved (Accuracy, Precision, Recall, F1, Confusion Matrix) | No deviation |
| Generate final Excel output | Achieved (baseline_placement_predictions.xlsx) | No deviation |
| Improve accuracy beyond baseline | Partially achieved | Limited by number of features in dataset |

# CONCLUSION

The project successfully delivered a complete machine learning pipeline for predicting student placement status. The final model was trained using XGBoost and supported with proper preprocessing, balancing, and evaluation.

This system is useful for students and placement teams as it can provide an early indicator of placement probability and highlight the need for training interventions.

Future Scope

The future scope of this project includes:

- Adding more features such as internships, aptitude scores, projects, certifications, and coding profile performance.

- Applying hyperparameter tuning using GridSearchCV / RandomSearchCV.

- Threshold tuning for better recall in “Placed” prediction.

- Deploying as a web dashboard or portal for placement analytics.

# APPENDICES

## Appendix A – Dataset Description

| Column Name | Description | Type |
| --- | --- | --- |
| CGPA | Student academic score | Numeric |
| Speaking Skills | Communication skill rating | Numeric |
| ML Knowledge | ML skill rating | Numeric |
| Placement Status | Target label (Placed / Not placed) | Categorical |

## Appendix B – Tools & Technologies Used

| Category | Tools / Libraries |
| --- | --- |
| Language | Python |
| Data Handling | Pandas, Numpy |
| Model | XGBoost (XGBClassifier) |
| Preprocessing | StandardScaler |
| Imbalance Handling | SMOTE |
| Evaluation | Accuracy, Precision, Recall, F1, Confusion Matrix |
| Output | Excel (.xlsx) |

## Appendix C – Model Hyperparameters

| Parameter | Value |
| --- | --- |
| n_estimators | 300 |
| max_depth | 5 |
| learning_rate | 0.05 |
| subsample | 0.8 |
| colsample_bytree | 0.8 |
| eval_metric | logloss |
| random_state | 42 |